**Roles:**

Ricky Moore: Team Leader; Scheduling algorithm and program output (schedule creation)

Elizabeth McClellan: Secretary/Technical Writer; Program output and schedule creation

Hongbin Yu: SQA and test file creation; program integration

James Reatherford: SQA assistance, test file creation, user input modules

Ankur Patel: Front end, User Interface, and User Account modules

Wenhao Wang: Database and User Account modules

**Goals:**

**February:**

**19:**

Front end design submitted for approval

Initial test files completed

Database first pass completed

Algorithm design first pass completed

Spec document template completed

**26:**

Front end first pass completed

Database finalized

Schedule format finalized

Program design first pass completed

**28:**

Spec document first draft completed

**March:**

**5:**

Front end finalized

Design finalized – Begin coding for the program

**7:**

Login fully functioning

Spec document 2nd draft completed – aim for spec document approval

Later goal dates to be determined.

**Language Proposal:** HTML5, XML, PHP, CSS, MySQL, and Javascript

**Agile Method Proposal:** Extreme Programming Agile Method